DashBoard

Change Request Management

Process, Workflow & SLA Guide

Version 1.0  |  July 2026

Internal Process Document

# 1. Purpose

This document defines how DashBoard manages Change Requests (CRs) from clients after initial dashboard delivery. It covers CR categories, severity classification, pricing rules, approval workflow, and SLAs. The goal is to keep the process lightweight for a 3-person team while ensuring nothing falls through the cracks.

# 2. Change Request Categories

Every CR falls into one of four categories, each with different pricing and SLA implications:

| Category | Description | Examples | Pricing |
| --- | --- | --- | --- |
| Minor Adjustment | Small visual or text changes that take under 30 minutes | Fix a typo in a label, change a chart color, adjust date format, reorder KPI cards | Included in monthly maintenance |
| KPI / Data Change | Adding, removing, or modifying a KPI metric or data source | Add a new KPI card, change a chart from monthly to weekly, add a filter, switch data source field | Up to 2/month included; beyond that 200 NIS each |
| Feature Addition | New functionality not in the original dashboard scope | Add email alerts, add a new dashboard view/tab, integrate an additional CRM module, add data export | Quoted per request (typically 500-1,500 NIS) |
| Structural Rebuild | Fundamental changes to dashboard architecture or data model | Switch CRM system, redesign entire layout, add multi-location support, add user authentication | Quoted as a new project (re-scoping required) |

# 3. Severity Levels

| Severity | Definition | Response SLA | Resolution SLA |
| --- | --- | --- | --- |
| P1 - Critical | Dashboard is down, data is incorrect/misleading, or security issue | Same business day | 24 hours |
| P2 - High | Major feature broken, key KPI not updating, significant display error | 1 business day | 3 business days |
| P3 - Medium | Minor feature issue, cosmetic problem, non-critical data discrepancy | 2 business days | 5 business days |
| P4 - Low | Enhancement request, nice-to-have change, future improvement | 3 business days | Next maintenance cycle (up to 30 days) |

Response SLA = acknowledgment with initial assessment. Resolution SLA = change deployed and confirmed by client.

# 4. CR Workflow

The CR lifecycle has 6 stages:

- SUBMITTED: Client fills out the CR submission form (online) or sends a request via WhatsApp/email. Ofir logs it in the CR Tracker spreadsheet.

- TRIAGED: Ofir classifies the CR by category and severity within the Response SLA. If it is a Minor Adjustment, Ofir can approve and assign directly (skip to step 4).

- QUOTED: For KPI/Data Changes (beyond the 2/month quota), Feature Additions, and Structural Rebuilds, Ofir prepares a cost estimate and timeline. Client receives a quote for approval.

- APPROVED: Client approves the quote (or the CR is auto-approved for included changes). CR status moves to In Progress.

- DELIVERED: Change is built, tested against live data, and deployed. Ofir notifies the client and requests confirmation.

- CLOSED: Client confirms the change is correct. CR is marked Closed in the tracker. If the client does not confirm within 5 business days, CR auto-closes.

## 4.1 Rejection / Cancellation

- Client can cancel a CR at any stage before Delivered. No charge unless work has already begun on a quoted CR (in which case, charge for hours spent).

- Ofir can reject a CR if it is technically infeasible or out of scope. Must provide a written reason and suggest alternatives.

## 4.2 Escalation Path

| Trigger | Action | Owner |
| --- | --- | --- |
| CR sits in Triaged > 2 business days without quote | Ofir escalates to Arye | Arye |
| Client disputes a quote | Ofir loops in Arye for negotiation | Arye |
| P1 severity not resolved within 24 hours | Arye takes direct ownership | Arye |
| 3+ CRs from same client in one month | Ofir schedules a review call to discuss upsell or scope adjustment | Ofir |

# 5. Pricing Rules

## 5.1 What is Included in Monthly Maintenance

- All Minor Adjustments (unlimited)

- Up to 2 KPI / Data Changes per month

- Bug fixes (anything that worked before and stopped working)

- Data refresh issues and CRM connection troubleshooting

## 5.2 What is Billable

- KPI / Data Changes beyond the 2/month quota: 200 NIS each

- Feature Additions: quoted individually, typically 500-1,500 NIS depending on complexity

- Structural Rebuilds: quoted as a mini-project, typically 1,500-3,000 NIS

- Rush delivery (faster than standard SLA): 50% surcharge

## 5.3 Billing

- Billable CRs are invoiced at end of month, bundled with the monthly maintenance fee.

- Quotes are valid for 30 days. After that, re-quote required.

- Pre-paid CR bundles available for high-volume clients: 5 KPI changes for 800 NIS (20% discount).

# 6. Roles & Responsibilities

| Role | Person | CR Responsibilities |
| --- | --- | --- |
| CR Manager | Ofir Levi | Receives CRs, logs in tracker, triages (category + severity), prepares quotes, communicates with client, confirms delivery |
| CR Executor | Arye / Claude-assisted | Builds the change, tests against live data, deploys. Provides time estimate for quotes |
| Escalation / Approval | Arye Glikman | Approves quotes > 1,000 NIS, handles client disputes, owns P1 escalations |

# 7. Monthly CR Report

Ofir generates a monthly CR summary from the tracker. This feeds into client EBRs and internal planning:

- Total CRs received, by category and severity

- Average resolution time vs. SLA targets

- Revenue from billable CRs

- Top requesting clients (volume and revenue)

- Common request patterns (signals for template improvements or tier upsells)

A high volume of Feature Addition CRs from a single client is a strong upsell signal to move them to a higher tier. A high volume of the same KPI Change across clients signals a template gap to fix at the product level.

# 8. Client Communication Templates

## 8.1 CR Acknowledgment

"Hi [Name], we received your change request for [description]. We have classified it as [category] with [severity] priority. Expected response: [SLA]. Ofir will follow up with next steps."

## 8.2 Quote

"Hi [Name], regarding your request to [description]: this falls under [category]. Estimated effort: [X] hours. Cost: [Y] NIS. Timeline: [Z] business days after approval. Please confirm to proceed."

## 8.3 Delivery Confirmation

"Hi [Name], your change request [CR-ID] has been deployed. [Brief description of what changed]. Please review and confirm everything looks correct. If we do not hear back within 5 business days, we will consider this approved."

End of Document